PRODUCT REQUIREMENTS DOCUMENT

Pune Air Quality Sentinel

AI-Based Air Quality Forecaster for Urban Pollution Monitoring

Final Year B.Tech Project  |  Data Science / AI-ML

Geospatial AI  |  Time-Series Forecasting  |  IoT Simulation  |  Sustainability

Version 1.0  |  April 2026

| Project Code Name | Pune Air Quality Sentinel (PAQS) |
| --- | --- |
| Document Type | Product Requirements Document (PRD) for Claude Code |
| Project Category | Geospatial AI ¦ Time-Series Forecasting ¦ Environmental ML |
| Primary Stack | Python, PyTorch / Prophet, GeoPandas, Folium, Streamlit, FastAPI |
| Secondary Stack | OpenAQ API, IMD weather data, CPCB AQI data, Kaggle Air Quality India |
| Target Deployment | Streamlit Cloud (demo) + Hugging Face Spaces (backup) |
| Timeline | 5 Weeks (week-by-week milestones with testable deliverables) |
| Hardware | ASUS laptop: Intel i5-12500H, 32GB RAM, RTX 4050 6GB VRAM (Windows) |
| Author | Rayan |
| Status | Planning — Ready for Claude Code Build |

# 1. Executive Summary

Pune Air Quality Sentinel (PAQS) is a machine-learning-powered system that forecasts hyper-local Air Quality Index (AQI) values 24 to 48 hours in advance for specific Pune neighborhoods. It ingests historical pollution data, meteorological signals, and traffic density proxies, then trains a multi-horizon time-series model — progressing from ARIMA baseline through LSTM to a Spatio-Temporal Graph Neural Network (ST-GNN) — to output neighborhood-level AQI predictions with uncertainty estimates.

The project stands out because it combines three normally separate domains — time-series forecasting, geospatial analysis, and IoT simulation — into one coherent pipeline. Most undergraduate projects stop at a univariate ARIMA or a simple regression. PAQS pushes into ST-GNNs, which model how pollution diffuses spatially from industrial zones outward, making predictions structurally richer than any classifier-based approach.

The end deliverable is a Streamlit web app where a user inputs a Pune location (e.g., Hinjewadi IT Park, Shivajinagar, Hadapsar) and a future date, and receives a predicted AQI with a category label (Good / Moderate / Poor / Severe) and a health advisory. A Folium-based interactive pollution heatmap completes the visualization.

## 1.1 Why This Project Is Portfolio-Strong

- Extends prior LSTM / traffic prediction experience into a richer domain (air quality, geospatial).

- Demonstrates progression: ARIMA → LSTM → ST-GNN, showing architectural awareness, not just tool-picking.

- Sustainability angle aligns with global climate-tech hiring trends and Germany MS applications.

- Hyper-local Pune focus adds authenticity — real place names, real pollution patterns (Diwali, monsoon, Hinjewadi traffic).

- IoT simulation (synthetic sensor CSV) shows systems thinking beyond pure ML.

- Quantitative evaluation (MAE on AQI, RMSE, improvement over ARIMA baseline) gives hard numbers for the resume.

# 2. Problem Statement

## 2.1 Context: Pune's Air Quality Challenge

Pune is one of India's fastest-growing metropolitan areas, with rising vehicle density, an expanding industrial belt (Pimpri-Chinchwad, Ranjangaon MIDC), and seasonal pollution spikes driven by Diwali fireworks and post-monsoon stubble burning. The CPCB (Central Pollution Control Board) operates a small number of fixed monitoring stations across the city — far too sparse to capture hyper-local variation between, say, Hinjewadi (IT corridor) and Deccan Gymkhana (dense residential).

Residents have no reliable tool to answer the simple question: 'Is it safe to take a morning run in my neighborhood tomorrow?' Traditional CPCB forecasts are city-wide, 24-hour averages. PAQS answers at the neighborhood level, 24-48 hours ahead.

## 2.2 Technical Problem

- AQI is driven by multiple interacting variables: PM2.5, PM10, NO2, SO2, CO, O3, wind speed, humidity, temperature, rainfall, traffic density.

- These variables have strong temporal autocorrelation (rush-hour spikes, nocturnal temperature inversions) AND spatial autocorrelation (pollution drifts with wind from industrial zones).

- Standard univariate models (ARIMA) miss the spatial and multivariate structure entirely.

- Deep learning approaches (LSTM, Transformer) handle temporal structure but ignore spatial propagation.

- ST-GNNs model BOTH temporal dynamics AND spatial diffusion via a graph where nodes = monitoring stations and edges = geographic proximity / wind direction.

## 2.3 Scope Definition

| In Scope | Historical AQI forecasting for 5-10 Pune locations; ARIMA/LSTM/ST-GNN models; Streamlit demo; IoT CSV simulation; Folium heatmap; unit and integration tests. |
| --- | --- |
| Out of Scope | Real-time sensor hardware deployment; CPCB API integration (requires registration); mobile app; multi-city generalization; commercial hosting. |
| Assumptions | Public AQI data from OpenAQ or Kaggle is used. IoT data is simulated via synthetic CSV generation. Wind direction data from Open-Meteo free API. |
| Future Extensions | Real-time CPCB API feed; WhatsApp alert bot (Twilio); mobile PWA; district-level Punjab/Maharashtra generalization; satellite AOD (Aerosol Optical Depth) as input feature. |

# 3. Goals and Success Metrics

## 3.1 Primary Goals

- Build a data pipeline that ingests, cleans, and preprocesses multi-source AQI and weather data for Pune.

- Train and evaluate three models in a controlled experiment: ARIMA (baseline), LSTM, and ST-GNN.

- Achieve MAE (AQI units) improvement of at least 30% over ARIMA baseline using the LSTM or ST-GNN.

- Produce a Folium-based interactive pollution heatmap showing predicted AQI per neighborhood.

- Deliver a Streamlit demo where users input a location and date to receive a 24-48 hour AQI forecast with health advisory.

- Document every modeling decision, failure mode, and trade-off for a strong BTech report.

## 3.2 Success Metrics Table

| Metric | Target Value | Measurement Method | Priority |
| --- | --- | --- | --- |
| MAE (AQI units) — ARIMA baseline | <= 30 AQI units | Hold-out test set (last 20% of time series) | P0 |
| MAE (AQI units) — LSTM | <= 20 AQI units | Same hold-out test set | P0 |
| MAE (AQI units) — ST-GNN | <= 12 AQI units | Same hold-out test set | P0 |
| RMSE — ST-GNN | <= 18 AQI units | Same hold-out test set | P1 |
| Forecast Horizon | 24 hours + 48 hours | Both horizons evaluated separately | P0 |
| Training Time (LSTM) | <= 30 minutes on RTX 4050 | PyTorch AMP, batch=64 | P1 |
| Training Time (ST-GNN) | <= 2 hours on RTX 4050 | PyTorch Geometric, batch=32 | P1 |
| Inference Latency (Streamlit) | <= 2 seconds per prediction | Measured on local machine | P1 |
| Heatmap Render Time | <= 5 seconds for 10 nodes | Folium + branca colormap | P2 |
| Demo Stability | No crashes during 30-min viva | Tested with 20 consecutive predictions | P1 |

# 4. System Architecture

## 4.1 Pipeline Overview

PAQS is organized into five loosely coupled pipelines. Each must pass its own test suite before integration with the next.

- Pipeline A — Data Ingestion and Preprocessing (multi-source fetch, clean, normalize, merge)

- Pipeline B — IoT Simulation (synthetic sensor grid generation for Pune neighborhoods)

- Pipeline C — Model Training and Evaluation (ARIMA, LSTM, ST-GNN)

- Pipeline D — Geospatial Visualization (Folium heatmap generation)

- Pipeline E — Streamlit Demo Application (user-facing prediction interface)

## 4.2 Full Repository Structure

All paths below are relative to the project root: pune-air-quality-sentinel/

| Path | Purpose |
| --- | --- |
| data/raw/ | Downloaded raw CSVs from OpenAQ, Kaggle, Open-Meteo (gitignored) |
| data/processed/ | Cleaned, merged, normalized DataFrames saved as Parquet |
| data/simulated/ | Synthetic IoT sensor CSVs for all 10 Pune grid nodes |
| data/splits/ | Train/val/test index files (JSON) for full reproducibility |
| data/graph/ | Node coordinates JSON and adjacency matrix (for ST-GNN) |
| models/ | Saved model checkpoints (.pkl for ARIMA, .pth for LSTM/ST-GNN) |
| models/arima_best.pkl | Best ARIMA model serialized with joblib |
| models/lstm_best.pth | Best LSTM checkpoint (lowest val MAE) |
| models/stgnn_best.pth | Best ST-GNN checkpoint |
| models/scaler.pkl | MinMaxScaler fitted on training data (for inverse transform) |
| src/ | All Python source modules |
| src/data/fetch.py | API fetch functions: OpenAQ, Open-Meteo, Kaggle |
| src/data/preprocess.py | Cleaning, interpolation, normalization, merging |
| src/data/iot_sim.py | Synthetic IoT CSV generator for Pune grid nodes |
| src/data/dataset.py | PyTorch Dataset classes for LSTM and ST-GNN |
| src/models/arima_model.py | ARIMA wrapper with auto-order selection (pmdarima) |
| src/models/lstm_model.py | Stacked LSTM architecture definition |
| src/models/stgnn_model.py | ST-GNN using PyTorch Geometric (A3T-GCN or STGCN) |
| src/models/train_lstm.py | LSTM training loop with early stopping |
| src/models/train_stgnn.py | ST-GNN training loop with graph batch handling |
| src/evaluate/metrics.py | MAE, RMSE, MAPE, per-horizon breakdown |
| src/evaluate/compare.py | Side-by-side model comparison table generator |
| src/viz/heatmap.py | Folium heatmap builder from prediction dict |
| src/viz/plots.py | Loss curves, actual vs. predicted time-series plots |
| src/utils/seed.py | set_seed() for full reproducibility |
| src/utils/logger.py | JSON-line structured logger |
| src/utils/error_guard.py | Input validation, NaN checks, OOM handler |
| src/utils/config.py | Config loader from YAML; provides defaults if YAML missing |
| app/streamlit_app.py | Main demo application (5 pages) |
| app/components/ | Reusable UI component functions |
| configs/lstm.yaml | LSTM hyperparameters |
| configs/stgnn.yaml | ST-GNN hyperparameters and graph settings |
| configs/data.yaml | Data paths, API endpoints, normalization settings |
| notebooks/ | EDA, prototype experiments (never imported by src/) |
| tests/ | pytest unit and integration tests |
| tests/test_fetch.py | Tests for API fetch functions (mock responses) |
| tests/test_preprocess.py | Tests for cleaning and normalization |
| tests/test_iot_sim.py | Tests for synthetic IoT generator output shape |
| tests/test_dataset.py | Tests for PyTorch Dataset __len__ and __getitem__ |
| tests/test_lstm.py | Tests for LSTM forward pass shape and dtype |
| tests/test_stgnn.py | Tests for ST-GNN forward pass shape |
| tests/test_metrics.py | Tests for MAE/RMSE correctness on known inputs |
| tests/test_heatmap.py | Tests for Folium heatmap creation without error |
| requirements.txt | Pinned dependencies |
| README.md | Setup, data download, training, demo instructions |
| .env.example | Template for OpenAQ API key, W&B key, Open-Meteo endpoint |

# 5. Data Pipeline (Pipeline A)

## 5.1 Data Sources

| Source | Data Provided | Format | Access | Coverage |
| --- | --- | --- | --- | --- |
| OpenAQ API (v3) | PM2.5, PM10, NO2, O3, CO — historical readings | JSON via REST API | Free, no key needed for public data | Global; Pune stations available |
| Kaggle: Air Quality Data in India | Historical AQI + sub-index by city | CSV download | Kaggle account + API key | 2015-2020, Pune included |
| Open-Meteo API | Temperature, humidity, wind speed, wind direction, rainfall | JSON via REST API | Completely free, no key | Any lat/lon, hourly, 1940-present |
| IMD Pune Station (indirect) | Used via Open-Meteo which ingests IMD data | (same as Open-Meteo) | Free | Pune-specific |
| CPCB AQI Bulletins (PDF scrape) | AQI category tables for Pune stations | PDF / HTML | Public | Daily; for validation only |
| Synthetic IoT CSV (simulated) | PM2.5, NO2 per neighborhood per hour | CSV (generated locally) | Generated by src/data/iot_sim.py | 10 Pune nodes, 2 years simulated |

Data Priority: Start with Kaggle Air Quality India CSV for fast MVP. Layer in OpenAQ API and Open-Meteo for final model. IoT data is always simulated — never wait on real sensor hardware.

## 5.2 Pune Node Grid (10 Locations)

| Node ID | Neighborhood | Lat | Lon | Characteristic |
| --- | --- | --- | --- | --- |
| N01 | Shivajinagar (CPCB Station) | 18.5308 | 73.8475 | Reference station; densest existing data |
| N02 | Hinjewadi IT Park | 18.5912 | 73.7389 | Traffic + construction; AQI spikes on workdays |
| N03 | Pimpri-Chinchwad (MIDC) | 18.6298 | 73.8037 | Heavy industry; consistently high PM10 |
| N04 | Hadapsar | 18.5089 | 73.9260 | Mixed residential-commercial; moderate AQI |
| N05 | Katraj | 18.4529 | 73.8669 | Southern dense residential; lower wind speed |
| N06 | Deccan Gymkhana | 18.5196 | 73.8399 | Central; high vehicular density |
| N07 | Viman Nagar | 18.5679 | 73.9143 | Airport proximity; jet fuel NOx signature |
| N08 | Kothrud | 18.5074 | 73.8077 | Residential; relatively cleaner |
| N09 | Talegaon MIDC | 18.7330 | 73.6554 | Outer industrial; upwind source for city |
| N10 | Mundhwa | 18.5326 | 73.9368 | Downstream residential; receives city drift |

## 5.3 Feature Engineering

### 5.3.1 Raw Features (per node, per hour)

- Pollutants: PM2.5 (ug/m3), PM10 (ug/m3), NO2 (ppb), SO2 (ppb), CO (ppm), O3 (ppb)

- Meteorological: temperature (C), relative humidity (%), wind speed (km/h), wind direction (degrees), rainfall (mm/hr)

- Traffic proxy: hour-of-day sine/cosine encoding (captures rush-hour cyclicity without raw traffic data)

- Calendar: day-of-week (one-hot), is_holiday (binary), is_diwali_week (binary — 5-day window)

- Target: AQI (computed from PM2.5, PM10, NO2, SO2, CO, O3 sub-indices per CPCB formula)

### 5.3.2 Derived Features

- Rolling mean: PM2.5_24h_mean, PM2.5_72h_mean (captures persistence effects)

- Rolling std: PM2.5_24h_std (captures volatility — high std = unstable conditions)

- Lag features: AQI_lag_1h, AQI_lag_6h, AQI_lag_24h (strong autocorrelation signals)

- Wind vector: wind_u = wind_speed * cos(wind_dir_rad), wind_v = wind_speed * sin(wind_dir_rad)

- AQI category (for monitoring only; NOT used as input feature to avoid leakage)

### 5.3.3 AQI Computation Formula

AQI = max(sub-index for PM2.5, sub-index for PM10, sub-index for NO2, sub-index for SO2, sub-index for CO, sub-index for O3). Each sub-index is computed via CPCB breakpoint table linear interpolation. Implement in src/data/preprocess.py as compute_aqi(row) -> float.

## 5.4 Preprocessing Steps (src/data/preprocess.py)

- Load raw CSVs; parse timestamps to UTC; localize to IST (UTC+5:30).

- Merge pollutant data with meteorological data on timestamp + node_id. Use pd.merge_asof with tolerance=1hour for time-aligned merge.

- Handle missing values: forward-fill gaps up to 3 hours; interpolate linearly for gaps 3-12 hours; flag and drop gaps > 12 hours with log entry.

- Detect and clip outliers: values beyond node-specific 99.9th percentile replaced with 99.9th percentile value. Log all replacements.

- Compute AQI from sub-indices using CPCB breakpoint table.

- Engineer lag and rolling features (see 5.3.2). Ensure no data leakage: lag features use only past values.

- Normalize all continuous features to [0, 1] using MinMaxScaler fitted ONLY on the training split. Save scaler to models/scaler.pkl.

- Save processed data as Parquet (data/processed/pune_aqi_processed.parquet) for fast re-loading.

- Save train/val/test split indices to data/splits/splits.json with the random seed used.

## 5.5 Train / Val / Test Split Strategy

Time-series data must NOT be shuffled. Use chronological split: Train = earliest 70%, Val = next 15%, Test = final 15% of the timeline. This prevents future data leaking into the past.

| Train Set | ~70% of timeline — used for model fitting and scaler fitting |
| --- | --- |
| Validation Set | ~15% of timeline — used for early stopping and hyperparameter tuning |
| Test Set | ~15% of timeline (most recent data) — used ONCE for final evaluation |
| Horizon 1 | 24-hour-ahead AQI prediction |
| Horizon 2 | 48-hour-ahead AQI prediction (evaluated separately) |

## 5.6 IoT Simulation (Pipeline B — src/data/iot_sim.py)

Since real IoT sensor hardware is not available, simulate a 10-node sensor network for Pune using the following approach:

- Generate a 2-year hourly time series for each of the 10 nodes (N01-N10).

- Base signal: Use actual Kaggle AQI data for Shivajinagar (N01) as the city-wide base.

- Node-specific variation: Add node-specific bias (e.g., Pimpri-Chinchwad adds +25 AQI on average; Kothrud subtracts -10) plus Gaussian noise (std=5 AQI units).

- Temporal patterns: Inject rush-hour spikes (7-9 AM, 5-8 PM: +15 AQI), Diwali week spike (+80 AQI), monsoon dip (July-Sept: -20 AQI).

- Save one CSV per node: data/simulated/node_{id}_simulated.csv with columns: timestamp, node_id, pm25, pm10, no2, aqi_simulated.

- Validate: assert all CSVs have identical timestamps; assert no NaN in output; assert AQI values in [0, 500].

# 6. Model Architectures (Pipeline C)

## 6.1 Model Progression Rationale

The three models form a deliberate complexity ladder. Each adds one structural improvement over the previous, which becomes the key finding of the BTech report.

| Model | What It Adds | Expected MAE | Key Limitation |
| --- | --- | --- | --- |
| ARIMA | Univariate temporal autocorrelation baseline | ~25-30 AQI | No multivariate inputs; no spatial info |
| LSTM | Multivariate temporal patterns + non-linearity | ~15-20 AQI | Treats all nodes independently; no spatial diffusion |
| ST-GNN | Spatial diffusion across nodes + temporal dynamics | ~8-12 AQI | More complex; needs graph construction |

## 6.2 Model 1: ARIMA Baseline (src/models/arima_model.py)

- Library: pmdarima (auto_arima) for automatic order selection (p, d, q).

- Input: Univariate AQI time series for each node independently (no exogenous features).

- auto_arima settings: seasonal=True, m=24 (hourly seasonality), max_p=5, max_q=5, stepwise=True, information_criterion=aic.

- Train one ARIMA model per node (10 models total). Save each with joblib.dump().

- Forecast: Produce 24-step and 48-step ahead predictions for each node.

- Error guard: If auto_arima fails to converge, fall back to ARIMA(2,1,2) with a warning log.

- Evaluation: Compute MAE and RMSE on test set. Save results to outputs/arima_results.json.

## 6.3 Model 2: Stacked LSTM (src/models/lstm_model.py)

### 6.3.1 Architecture

| Layer | Type | Input Dim | Output Dim | Notes |
| --- | --- | --- | --- | --- |
| Input | Sliding window | (batch, seq_len, n_features) | — | seq_len=72 hours; n_features=15-20 |
| LSTM 1 | nn.LSTM | (batch, 72, n_features) | (batch, 72, 128) | bidirectional=False; dropout=0.2 |
| LSTM 2 | nn.LSTM | (batch, 72, 128) | (batch, 72, 64) | dropout=0.2 |
| Attention | nn.MultiheadAttention | (batch, 72, 64) | (batch, 72, 64) | num_heads=4; for temporal focus |
| FC 1 | nn.Linear + ReLU | (batch, 64) | (batch, 32) | Take last time step of attention output |
| Dropout | nn.Dropout(0.3) | (batch, 32) | (batch, 32) | Regularization |
| FC 2 (Output) | nn.Linear | (batch, 32) | (batch, horizon) | horizon=24 or 48 |

### 6.3.2 Training Configuration (configs/lstm.yaml)

| seq_len (lookback window) | 72 hours (3 days of past data) |
| --- | --- |
| forecast_horizon | 24 (primary) and 48 (secondary) hours |
| batch_size | 64 — reduce to 32 if GPU OOM |
| learning_rate | 1e-3 (Adam); decayed by ReduceLROnPlateau |
| lr_scheduler | ReduceLROnPlateau(patience=5, factor=0.5, min_lr=1e-6) |
| epochs | 150 max (early stopping active) |
| early_stopping_patience | 10 epochs on validation MAE |
| loss_function | nn.HuberLoss(delta=1.0) — robust to AQI spike outliers |
| weight_decay | 1e-4 (L2 regularization) |
| mixed_precision | torch.cuda.amp.autocast — reduces VRAM by ~40% |
| gradient_clip | torch.nn.utils.clip_grad_norm_(max_norm=1.0) |
| checkpoint_frequency | Every 5 epochs; keep best by val MAE |

### 6.3.3 PyTorch Dataset for LSTM (src/data/dataset.py)

- Class: AQIPollutionDataset(Dataset)

- __getitem__(i): Return (X, y) where X = features[i : i+seq_len] of shape (seq_len, n_features), y = aqi[i+seq_len : i+seq_len+horizon] of shape (horizon,).

- Assert X.shape == (seq_len, n_features) and y.shape == (horizon,) in __getitem__. Raise ValueError with clear message if not.

- No data augmentation for time series (unlike image models). Data is used as-is.

## 6.4 Model 3: Spatio-Temporal GNN (src/models/stgnn_model.py)

### 6.4.1 Graph Construction (data/graph/)

- Nodes: 10 Pune neighborhoods (N01-N10). Each node has features: AQI time series + meteorological features (same as LSTM).

- Edges: Two nodes are connected if geographic distance < 15 km OR if upwind-downwind relationship exists (based on prevailing wind direction from Open-Meteo).

- Edge weights: Inverse distance (closer = stronger weight). Normalize edge weights so each row of the adjacency matrix sums to 1.

- Store as: node_coords.json (lat/lon per node), adjacency_matrix.npy (10x10 float32), edge_index.pt (COO format for PyTorch Geometric).

### 6.4.2 ST-GNN Architecture

Use A3T-GCN (Attention Temporal Graph Convolutional Network) from the torch_geometric_temporal library, which is purpose-built for traffic/pollution spatio-temporal prediction.

- Library: torch_geometric_temporal (pip install torch-geometric-temporal).

- Architecture: A3TGCN(in_channels=n_features, out_channels=64, periods=seq_len) followed by nn.Linear(64, horizon).

- Input per batch: (X, edge_index, edge_weight) where X has shape (batch, n_nodes, n_features, seq_len).

- Output: AQI predictions of shape (batch, n_nodes, horizon) — ALL nodes predicted simultaneously.

- Loss: HuberLoss averaged over all nodes and horizons.

- If torch_geometric_temporal is unavailable: implement a simplified version using two nn.GRU layers interleaved with two torch_geometric.nn.GCNConv layers.

### 6.4.3 ST-GNN Training (configs/stgnn.yaml)

| seq_len | 72 hours (same as LSTM for fair comparison) |
| --- | --- |
| batch_size | 32 (larger graph tensors use more VRAM) |
| learning_rate | 5e-4 |
| epochs | 100 max with early stopping (patience=10) |
| loss | HuberLoss(delta=1.0) |
| mixed_precision | Yes (torch.cuda.amp) |
| graph_update_frequency | Recompute adjacency every epoch if using dynamic wind direction |
| checkpoint | Save best model by validation MAE across all nodes |

# 7. Evaluation Pipeline (src/evaluate/)

## 7.1 Metrics

| Metric | Formula | Purpose |
| --- | --- | --- |
| MAE (AQI units) | mean(¦y_pred - y_true¦) | Primary metric; directly interpretable as AQI error |
| RMSE (AQI units) | sqrt(mean((y_pred - y_true)^2)) | Penalizes large spikes; secondary metric |
| MAPE (%) | 100 * mean(¦y_pred - y_true¦ / y_true) | Relative error; useful for comparing across AQI ranges |
| Category Accuracy (%) | % predictions in correct AQI category (Good/Moderate/Poor/etc.) | Most interpretable for non-technical audience |
| Skill Score vs. ARIMA | (MAE_ARIMA - MAE_MODEL) / MAE_ARIMA * 100 | Shows % improvement over baseline; key for report |

## 7.2 Experiment Protocol

- Fix random seed to 42 for all experiments.

- Train all three models on the identical train split. Tune only on validation split.

- Evaluate all three models on the test split (used only once per model).

- For each model, compute all 5 metrics for both 24-hour and 48-hour horizons.

- Generate outputs/comparison_table.csv with all results.

- Generate actual vs. predicted time-series plots for the test period (one per node, all three models overlaid).

- Generate a bar chart comparing MAE across models and horizons (save to outputs/mae_comparison.png).

## 7.3 AQI Category Validation Table

| AQI Range | Category | Color Code | Health Implication | App Alert |
| --- | --- | --- | --- | --- |
| 0-50 | Good | 00E400 (Green) | Air quality is satisfactory | No alert |
| 51-100 | Satisfactory | 92D050 (Light Green) | Minor discomfort for sensitive groups | Informational |
| 101-200 | Moderate | FFFF00 (Yellow) | Breathing discomfort on prolonged exposure | Yellow alert |
| 201-300 | Poor | FF7E00 (Orange) | Breathing discomfort to most people | Orange alert |
| 301-400 | Very Poor | FF0000 (Red) | Respiratory illness on prolonged exposure | Red alert + push notification |
| 401-500 | Severe | 7E0023 (Maroon) | Affects healthy people, serious risk for sensitive groups | Emergency alert |

# 8. Geospatial Visualization (Pipeline D)

## 8.1 Folium Pollution Heatmap (src/viz/heatmap.py)

The heatmap is the most visually impactful output of PAQS. It renders predicted AQI values as a color-coded choropleth over a Pune basemap, allowing instant spatial interpretation.

### 8.1.1 Implementation Specification

- Library: folium + branca (colormap) + folium.plugins.HeatMap.

- Base map: folium.Map(location=[18.52, 73.85], zoom_start=12, tiles='CartoDB Positron') — CartoDB is clean and free.

- Color scale: AQI 0-50 = green (#00E400), 51-100 = light green (#92D050), 101-200 = yellow (#FFFF00), 201-300 = orange (#FF7E00), 301-400 = red (#FF0000), 401-500 = maroon (#7E0023). Implemented as branca.colormap.StepColormap.

- For each node: Add a folium.CircleMarker at node lat/lon. Radius proportional to predicted AQI (min_radius=8, max_radius=25). Fill color from AQI colormap. Tooltip: node name, predicted AQI, category, health advisory.

- Add a HeatMap layer using folium.plugins.HeatMap with the 10 node predictions as intensity weights.

- Add a legend (folium.MacroElement) showing the AQI color scale.

- Export: Save as outputs/heatmap_{timestamp}.html. Also expose as a Streamlit component via st.components.v1.html().

### 8.1.2 Heatmap Update Frequency

- In demo mode: Heatmap updates whenever user requests a new prediction for a given date.

- In batch mode (report): Generate heatmaps for 5 representative dates (good day, moderate day, Diwali spike, post-monsoon, peak summer) and save as static HTML files.

## 8.2 Time-Series Forecast Plot (src/viz/plots.py)

- Library: matplotlib + seaborn.

- Plot: Actual AQI (blue solid line) vs. ARIMA prediction (orange dashed) vs. LSTM prediction (green dashed) vs. ST-GNN prediction (red dashed) over the test period.

- Shade the AQI category bands in the background (green/yellow/orange/red) for visual context.

- Add vertical markers for Diwali week and monsoon onset if they fall in the test period.

- Save to outputs/forecast_plot_{node_id}.png at 150 DPI for report inclusion.

# 9. Streamlit Demo Application (Pipeline E)

Launch command: streamlit run app/streamlit_app.py

## 9.1 Page 1: Project Overview

- Title card: 'Pune Air Quality Sentinel — Predicting the air you breathe, 48 hours ahead.'

- Problem statement in plain language (no jargon). Target audience: general public / viva committee.

- Key stats: Coverage area (10 neighborhoods), forecast horizon (24-48 hours), best MAE achieved.

- Side-by-side display of 3 sample real Pune AQI images (use matplotlib-generated charts, not real photos).

## 9.2 Page 2: Live AQI Forecaster

- Dropdown: Select a Pune neighborhood (N01-N10 with full names).

- Date picker: Select target forecast date (max 2 days ahead from today).

- 'Predict' button: Runs ST-GNN inference. Shows: predicted AQI value (large font), AQI category badge (color-coded), health advisory text, confidence interval (mean +/- 1 std from Monte Carlo dropout).

- Show spinner ('Forecasting air quality...') during inference.

- Error handling: If model file not found, show 'Model not trained yet — run python src/models/train_stgnn.py first.' (no traceback shown to user).

- Show last updated timestamp of the model checkpoint below the prediction.

## 9.3 Page 3: Pollution Heatmap

- Load and render the Folium heatmap for the selected date via st.components.v1.html(heatmap_html, height=600).

- Below the map: Table showing all 10 nodes with predicted AQI, category, and change vs. 24 hours ago.

- Filter: Allow user to filter nodes by AQI category (show only 'Poor' or worse, for example).

## 9.4 Page 4: Model Comparison Dashboard

- Interactive Plotly bar chart: MAE comparison across ARIMA / LSTM / ST-GNN for 24h and 48h horizons.

- Category Accuracy comparison chart (stacked bar: % correct, % off by one category, % severely wrong).

- Actual vs. Predicted line chart for a user-selectable node and time window.

- Key insight callout: 'ST-GNN reduced MAE by X% over ARIMA and Y% over LSTM.'

## 9.5 Page 5: Technical Details

- Architecture diagram (static PNG: src/viz/architecture_diagram.png).

- Training loss curves for LSTM and ST-GNN.

- Feature importance (SHAP values if computed; else permutation importance via sklearn).

- Data sources, preprocessing steps, and link to GitHub repository.

## 9.6 Deployment

| Local | streamlit run app/streamlit_app.py — default for development and viva |
| --- | --- |
| Streamlit Cloud | Push repo (models in Git LFS or loaded via gdown from Google Drive) |
| HuggingFace Spaces | Backup option; use Gradio interface if Streamlit quota exhausted |
| Model Caching | @st.cache_resource on load_stgnn() and load_scaler() — prevent reload on every interaction |
| Environment Variables | Store API keys in .env file; use python-dotenv in app |

# 10. Error Handling and Robustness Framework

## 10.1 Comprehensive Error Registry

| Error Category | Detection Method | Handler | Module |
| --- | --- | --- | --- |
| GPU OOM (LSTM/ST-GNN) | torch.cuda.OutOfMemoryError | Catch; torch.cuda.empty_cache(); halve batch_size; resume from last checkpoint | train_lstm.py / train_stgnn.py |
| API fetch failure (OpenAQ/Open-Meteo) | requests.exceptions.RequestException | Retry 3x with exponential backoff (1s, 2s, 4s); fall back to cached CSV if available | fetch.py |
| API rate limit (429 status) | response.status_code == 429 | Wait Retry-After seconds (from response header); log warning | fetch.py |
| Missing data gap > 12 hours | Gap detection after merge | Flag rows; do NOT interpolate; drop and log to data/skipped_intervals.log | preprocess.py |
| NaN in model input tensor | torch.isnan(X).any() | Raise DataValidationError with tensor shape and % NaN; halt batch | dataset.py |
| NaN in gradient | torch.isnan(param.grad) | Skip optimizer step; log warning; continue to next batch | train_lstm.py / train_stgnn.py |
| ARIMA convergence failure | ConvergenceWarning / exception | Fall back to ARIMA(2,1,2); log warning with node_id | arima_model.py |
| Scaler not fitted on test data | Check scaler fitted attribute before transform | Raise RuntimeError: 'Scaler not fitted — run preprocessing first' | preprocess.py |
| Empty DataFrame after filter | len(df) == 0 | Raise DataValidationError with filter parameters | preprocess.py |
| Graph adjacency NaN | np.isnan(adj_matrix).any() | Raise GraphConstructionError; print which nodes have NaN distances | stgnn_model.py |
| Checkpoint file corrupt | torch.load fails | Delete corrupt file; load previous epoch checkpoint; log critical error | train scripts |
| Streamlit model not found | os.path.exists() check | Show friendly error message in UI; no raw traceback | streamlit_app.py |
| AQI out of valid range [0,500] | (aqi < 0) or (aqi > 500) | Clip to [0,500]; log warning with original value and node_id | preprocess.py |
| Config YAML missing | FileNotFoundError | Load hardcoded defaults from src/utils/config.py; log warning | config.py |

## 10.2 Reproducibility Requirements

- All scripts must accept --seed argument. Default seed = 42.

- set_seed(seed) sets: random.seed, numpy.random.seed, torch.manual_seed, torch.cuda.manual_seed_all, torch.backends.cudnn.deterministic=True, torch.backends.cudnn.benchmark=False.

- Data splits stored in data/splits/splits.json with keys: train_indices, val_indices, test_indices, seed, split_date_ranges.

- All hyperparameters in configs/*.yaml — zero hardcoded numbers in training scripts.

- Full training command logged to outputs/run_history.log with timestamp, config path, and git commit hash.

## 10.3 Logging Standard

- Use Python logging module with JSON formatter. One JSON object per line.

- Fields: timestamp, level, module, message, extra (dict with context-specific fields like node_id, epoch, mae).

- Log levels: DEBUG (tensor shapes), INFO (epoch metrics), WARNING (fallbacks triggered), ERROR (recoverable failures), CRITICAL (training halted).

- Log files: outputs/logs/train_YYYYMMDD_HHMMSS.log. Rotate at 50MB.

- TensorBoard: Log train_loss, val_loss, val_mae, lr per epoch. Launch: tensorboard --logdir outputs/runs/

# 11. Week-by-Week Build Plan

Total timeline: 5 weeks. Each week ends with a testable milestone. Do NOT start the next week until all tests for the current week pass.

| Week | Phase | Deliverables | Status |
| --- | --- | --- | --- |
| Week 1 | Data Pipeline | Set up conda env and GPU test; Download Kaggle AQI dataset and run Open-Meteo API fetch for all 10 nodes; Implement preprocess.py (clean, merge, compute AQI, normalize); Implement iot_sim.py (synthetic sensor CSV for all nodes); Write and pass test_fetch.py, test_preprocess.py, test_iot_sim.py. DELIVERABLE: Processed Parquet file with all features; all 3 test files green. | Planned |
| Week 2 | ARIMA + LSTM MVP | Implement dataset.py (sliding window Dataset class); Implement arima_model.py and train 10 ARIMA models; Implement lstm_model.py and train_lstm.py with early stopping and AMP; Run LSTM training for 50 epochs to verify no NaN/OOM; Write test_lstm.py and test_dataset.py. DELIVERABLE: ARIMA baseline MAE computed; LSTM forward pass verified; all tests green. | Planned |
| Week 3 | ST-GNN + Full Eval | Build graph (node_coords.json, adjacency_matrix.npy, edge_index.pt); Implement stgnn_model.py using A3TGCN; Implement train_stgnn.py with graph batching; Run full training for all 3 models; Implement metrics.py and compare.py; Generate comparison table and charts. DELIVERABLE: ST-GNN MAE <= 15 AQI; full comparison table in outputs/; all test files green. | Planned |
| Week 4 | Visualization | Implement heatmap.py (Folium heatmap for all 10 nodes); Implement plots.py (actual vs. predicted, loss curves); Generate all 5 representative heatmaps (good/moderate/Diwali/monsoon/summer day); Write test_heatmap.py. DELIVERABLE: 5 HTML heatmaps in outputs/heatmaps/; 10 forecast plots in outputs/plots/; test_heatmap.py green. | Planned |
| Week 5 | Demo and Report | Build Streamlit app (all 5 pages); Deploy to Streamlit Cloud or HF Spaces; Write README (setup, data, train, demo instructions); Generate all figures for BTech report; Final code cleanup, type hints, docstrings on all public functions; README badge for live demo. DELIVERABLE: Live demo URL; clean GitHub repo; all report figures in outputs/report_figs/. | Planned |

# 12. Risk Register

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| OpenAQ API limited Pune data | Medium | High | Fall back to Kaggle Air Quality India CSV (Pune rows) as primary dataset. Validate data completeness before starting model training. |
| ST-GNN OOM on RTX 4050 6GB | High | High | Use mixed precision (AMP); reduce batch to 16; reduce seq_len to 48h; if still OOM, use simplified GRU+GCN instead of A3TGCN. |
| LSTM not beating ARIMA | Low | Medium | Check feature engineering (add more lag features, wind vector); increase seq_len; add attention mechanism. ARIMA beating LSTM would itself be an interesting finding to report. |
| ST-GNN not beating LSTM | Medium | Medium | Check graph construction (adjacency matrix); experiment with dynamic vs. static graph; try STGCN instead of A3TGCN. |
| torch_geometric_temporal install fails | Medium | Medium | Install from source; or implement manual GRU+GCNConv pipeline using stable torch_geometric only. |
| Data gaps > 30% of timeline | Low | High | Switch to Kaggle dataset which is pre-cleaned; apply forward-fill up to 6h; document gaps in report as limitation. |
| Streamlit Cloud memory limit (1GB) | Medium | Low | Load only ST-GNN (not all three models) in production; use @st.cache_resource; record demo video as backup. |
| Diwali spike not captured in test set | Medium | Medium | Manually verify Diwali dates fall in training set; if in test set, report separately as an anomaly evaluation. |

# 13. Dependencies and Environment

## 13.1 Environment Specification

| Python Version | 3.10.x |
| --- | --- |
| CUDA Version | 12.1 (RTX 4050 compatible) |
| PyTorch Version | 2.2.0+cu121 |
| OS | Windows 11 (ASUS i5-12500H, 32GB RAM, RTX 4050 6GB) |
| Package Manager | conda (create env: conda create -n paqs python=3.10) |
| IDE | VS Code with Python extension |

## 13.2 Pinned requirements.txt

| Package | Version | Purpose |
| --- | --- | --- |
| torch | 2.2.0 | Core deep learning |
| torchvision | 0.17.0 | Utilities |
| torch-geometric | 2.5.0 | Graph neural network layers (GCNConv, etc.) |
| torch-geometric-temporal | 0.54.0 | A3TGCN and other spatio-temporal GNN layers |
| pmdarima | 2.0.4 | Auto-ARIMA with auto order selection |
| pandas | 2.2.1 | Data manipulation |
| numpy | 1.26.4 | Numerical operations |
| geopandas | 0.14.3 | Geospatial operations (node distance computation) |
| folium | 0.16.0 | Interactive Leaflet.js map |
| branca | 0.7.2 | Folium colormaps |
| matplotlib | 3.8.3 | Static plots for report |
| seaborn | 0.13.2 | Enhanced plot styling |
| plotly | 5.19.0 | Interactive charts in Streamlit |
| streamlit | 1.32.0 | Demo application |
| scikit-learn | 1.4.1 | MinMaxScaler, metrics |
| requests | 2.31.0 | API fetch (OpenAQ, Open-Meteo) |
| python-dotenv | 1.0.1 | Load .env API keys |
| PyYAML | 6.0.1 | Config file parsing |
| joblib | 1.3.2 | ARIMA model serialization |
| pyarrow | 15.0.1 | Parquet read/write |
| tensorboard | 2.16.2 | Training visualization |
| shap | 0.45.0 | Feature importance (optional) |
| tqdm | 4.66.2 | Progress bars |
| pytest | 8.1.1 | Testing framework |
| pytest-mock | 3.12.0 | Mock API responses in tests |

Install PyTorch Geometric: pip install torch-geometric --index-url https://data.pyg.org/whl/torch-2.2.0+cu121.html

Install torch-geometric-temporal: pip install torch-geometric-temporal

# 14. Testing Strategy

## 14.1 Test Coverage Requirements

Run all tests with: pytest tests/ -v --tb=short. All tests must pass before any training run.

| Test File | Tests | Key Assertions |
| --- | --- | --- |
| test_fetch.py | API fetch with mocked responses | Returns DataFrame; columns present; no NaN in required cols; handles 429 gracefully |
| test_preprocess.py | Cleaning, AQI computation, normalization | AQI in [0,500]; no NaN after preprocess; scaler output in [0,1]; lag features not NaN |
| test_iot_sim.py | IoT CSV generator | 10 CSVs created; identical timestamps; no NaN; AQI in [0,500]; Diwali spike present |
| test_dataset.py | PyTorch Dataset class | __len__ correct; __getitem__ returns (seq_len, n_features) and (horizon,); dtype float32 |
| test_lstm.py | LSTM forward pass | output.shape == (batch, horizon); no NaN; range reasonable (after inverse scaling) |
| test_stgnn.py | ST-GNN forward pass | output.shape == (batch, n_nodes, horizon); no NaN; graph input accepted correctly |
| test_metrics.py | MAE, RMSE, MAPE | Correct values on hand-computed examples; no division by zero; category accuracy correct |
| test_heatmap.py | Folium heatmap creation | HTML string produced; contains 10 CircleMarker elements; no exception raised |

## 14.2 Integration Tests

- Smoke test (full pipeline): Fetch 7 days of data -> preprocess -> create Dataset -> forward pass through LSTM -> compute MAE. Must complete without error in < 5 minutes.

- ST-GNN smoke test: Build graph -> create StaticGraphTemporalSignal -> forward pass through A3TGCN -> compute loss. Must not OOM on RTX 4050 with batch=8.

- Streamlit smoke test: Import streamlit_app without error; all cached load functions return non-None.

# 15. Resume and Portfolio Positioning

## 15.1 How to Present PAQS on Your Resume

Use concrete numbers. Replace placeholders with actual results after training. The structure below is a template.

Bullet for Resume (Data Science / ML role):

Built Pune Air Quality Sentinel — a spatio-temporal GNN system forecasting hyper-local AQI 24-48 hours ahead across 10 Pune neighborhoods. Progressed from ARIMA baseline (MAE ~28) through Stacked LSTM (MAE ~18) to A3TGCN (MAE ~10), achieving 64% improvement over baseline. Engineered 20+ features from OpenAQ, Open-Meteo, and simulated IoT sensors. Deployed interactive Folium heatmap + Streamlit demo.

## 15.2 How to Present for Germany MS Applications

- Emphasize: geospatial ML, sustainability application, open-source data pipeline — all valued in European environmental AI research.

- Mention: CPCB AQI formula implementation (domain knowledge), IoT simulation (systems thinking), graph construction (mathematical rigor).

- For SOP: Frame as motivation for pursuing advanced ML for climate-tech or smart city applications.

## 15.3 Connection to Existing Projects

- Extends SleepyAwake Recognition: same Python + PyTorch ecosystem; demonstrates versatility across domains.

- Extends Focus OS: same productivity system feeds project tracking for PAQS milestones via Notion API.

- Directly relevant to GATE DA 2027: time-series, GNNs, geospatial data align with DA syllabus topics.

# 16. Deliverables Checklist

## 16.1 Code Deliverables

| Deliverable | Location | Status |
| --- | --- | --- |
| GitHub repository (public) | github.com/xt67/pune-air-quality-sentinel | Planned |
| All src/ modules with docstrings and type hints | src/ | Planned |
| configs/ YAML files | configs/ | Planned |
| tests/ suite (all green) | tests/ | Planned |
| ARIMA models (10 .pkl files) | models/arima_*.pkl | Planned |
| Best LSTM checkpoint | models/lstm_best.pth | Planned |
| Best ST-GNN checkpoint | models/stgnn_best.pth | Planned |
| Fitted scaler | models/scaler.pkl | Planned |
| requirements.txt (pinned) | requirements.txt | Planned |
| README with full setup instructions | README.md | Planned |

## 16.2 Report Figures

- Fig 1: System architecture diagram (src/viz/architecture_diagram.png)

- Fig 2: Data pipeline flowchart (preprocessed from raw to Parquet)

- Fig 3: Pune node map (10 nodes plotted on Folium, exported as PNG)

- Fig 4: IoT simulation sample — 30-day AQI time series for 3 nodes

- Fig 5: LSTM training loss curve (train vs. val)

- Fig 6: ST-GNN training loss curve

- Fig 7: Actual vs. Predicted AQI for test period (all 3 models, node N01 and N03)

- Fig 8: Model comparison bar chart (MAE at 24h and 48h)

- Fig 9: AQI category accuracy comparison (stacked bar)

- Fig 10: Folium heatmap for 3 representative dates

## 16.3 Demo and Presentation

- Live Streamlit demo URL deployed on Streamlit Cloud or HuggingFace Spaces.

- 5-minute demo recording (screen capture with audio narration).

- 10-slide presentation: Problem, Data Pipeline, Architecture, Results (with numbers), Live Demo, Ethics, Limitations, Future Work.

- Viva Q&A preparation: Prepare answers for — 'Why ST-GNN over Transformer?', 'How does your graph handle dynamic wind direction?', 'What is the FID equivalent for time-series models?'

— End of PRD: Pune Air Quality Sentinel —

Generated for Claude Code  |  Rayan  |  April 2026